## Slide 1: Game game game
Prof. Richard A. Bartle

## Slide 2: today
Today (continued next week) we’re playing a game about company management
  Which has to be more fun than it sounds...
The company is called game game game
  Why yes, it is a made-up name
Those people resitTing the year may have an advantage here
  Although from past experience, they probably didn’t play it the first time…

## Slide 3: outline
The fiction is that you’re the producer at a new development start-up, hired to make its first game
You have to make a bunch of decisions and justify them
  What happens next depends on what you decided
I’ll be running it in groups of 2 or 3, or maybe how-many-fit-on-a-table
  I guess I should sort that out now…

## Slide 4: The process
The class progresses in a number (8) of parts
Each part, there are slides explaining what’s happened since the previous part
You’re presented with problems and asked to make and maybe justify your solutions
  I’ll just pick on you and ask you to explain…
You’ll write these down on hand-outs
  It’s iron-man mode, No save/reload!

## Slide 5: variation
Unless every group always makes the same decisions, you should find that at times you are solving problems that other groups don’t have
They’ll be living with other consequences of their choices
Don’t expect a simple passage
  There are no right decisions, just betTer ones
  Although some are clear-cut bad…

## Slide 6
Part 1
Hand out part 1
Hand out candidate cards
Hand out record sheet 1

## Slide 7: premise
So, You’re the new lead producer and latest hire at game game game limited
  a new company based in near-where-you-live, england
Game game game has solid financial backing and a tolerant management, but no experience in game development
They’re going to have to trust you
Ok, so it’s time to turn to your hand-outs…

## Slide 8: organisation
This is how game game game is organised
I’ll go through the individuals now…

## Slide 9: Top brass 1
Alan mallon eddie reddy greg clegg
MD CFO CTO

## Slide 10: Top brass 2
Lauren warren michaela taylor helen mckellen
sales director COO HR director
There’s also you, the senior producer
  Formally, You report to greg clegG, like michaela taylor

## Slide 11: The product
In order to ensure success and raise the company’s profile, game game game is using a licence for their first game
  The licence is good for two years only
They’ve chosen the tv series quadrant Q
  “pirates of the caribbean in space”
They want versions for the pc and the xbox one x
Mainly single-player but with a multi-player option

## Slide 12: Tv show
The tv show has lots of locations with lots of weird local aliens in each one:

## Slide 13: Part 1
In the first part of the class, you have to build your core team
Assume that eddie has given you a healthy equipment budget we can gloss over
  Equipment can be sold oFf if things go badly wrong…
However, he wants to keep salaries within reason
he’ll allow a total wage spend of £130,000 for new core team members
  Note: monetary values correct as of 2006...

## Slide 14: Core team
Your core team must consist of at least one person in each of these categories:
  Lead designer
  Lead programmer
  Lead artist
They’ll have to work together
They’ll have to work with you
They’ll have to work with management
  not ruffling their feathers too much

## Slide 15: recruitment
You’ve already been through a preliminary process to find suitable people
  Some came from recruitment agency files
  Some you found through your personal contacts
  Some applied directly when they heard you were recruiting
You now have shortlists for each position
From these, build your core team!

## Slide 16: Lead designer 1
Esther lester hiro tashiro chad gadd
£35,000 £40,000 £50,000

## Slide 17: Lead designer 2
Jan baran jason mason eve reeve
£30,000 £35,000 £45,000

## Slide 18: Lead programmer 1
Maurice norris eric merrick norman foreman
£65,000 £55,000 £60,000

## Slide 19: Lead programmer 2
Keith monteith sandra nandhra giles stiles
£35,000 £50,000 £45,000

## Slide 20: Lead artist 1
sue la rue brian o’ryan frank plank
£40,000 £35,000 £35,000

## Slide 21: Lead artist 2
Chloe hoey vaughan horne
£30,000 £45,000

## Slide 22: Lead artist 2
Deb webb joy foy
£35,000 £30,000

## Slide 23: What I want
What I want 15-20 minutes from now:
  The names of the people you have hired, written in on Record sheet 1
Be ready in case I call on you for An explanation of why you chose them
  Including why you didn’t choose others if that was a factor
Remember, The total salary must not exceed £130,000!
Ok, off you go!

## Slide 24
Part 2
Hand out part 2

## Slide 25: progress
It’s been an exciting two months at Game Game Game
Lauren Warren has been creating plenty of buzZ in the media, and the investors are pleased
Managing Director Alan Mallon and CTO Greg CleGg have together arranged good distribution deals
All that remains is for you to make it...

## Slide 26: pre-production
pre-production is almost complete
you’re on course to have a visualisation document, a design document, a technical design review, an art bible and even some prototypes
Quadrant Q is going to be a rollicking role-playing game
Your production management assessment looks solid, but there are still some decisions to make

## Slide 27: decisions
You need to consider how many new members of staFf to recruit for the development phase
  The more you have, the more can be done but the more it costs
You’ve asked your leads to say how many people they nEed to finish in how many months
The deadline is 18 months away
You have three other decisions, too

## Slide 28: More decisions
Will you hire an asSistant producer?
  It’s not such a large project that you nEed one, but it will increase your power base
  It also gives you someone to blame...
Will you outsource qa to a specialist or set up a small internal qa group?
Will you handle aLl audio? just voice and effects? or will you outsource the lot?
  The stars are all contracted to participate

## Slide 29: budget
Eddie Reddy has allocated you a salary and services budget of £800,000
  Designers cost £20,000 each
  PrograMmers cost £30,000 each
  Artists cost £25,000 each
no, You can’t add £ left over from part 1
Note that the leads difFer in their assessment of how many minions they need
You don’t have to give them the number they ask for if you think they’re wrong

## Slide 30: Other decisions
If you want an assistant producer, it will cost £30,000 of that £800,000
Qa
  Outsourcing costs £50,000
  Lead plus 1 technician costs £40,000
  lead plus 2 technicians costs £55,000
Audio
  Outsourcing all costs £40,000
  sound engineer, outsource music £45,000
  Sound engineer, musician costs £50,000

## Slide 31: What i want
What i want via record sheet 1 is:
  How many designers are you hiring?
  How many prograMmers are you hiring?
  How many artists are you hiring?
  Are you hiring an asSistant producer?
    £30,000 if so, £0 if not
  Which qa solution are you adopting?
    £50,000 or £40,000 or £55,000?
  Which audio solution are you adopting?
    £40,000 or £45,000 or £50,000?

## Slide 32
Part 3

## Slide 33: risks
you’ve had no big problems with the project so far, but things can change
Now is the time to think about risks
Events will be occurring in the remainder of the project
  Some universal
  some based on your decisions
You get a chance to escape these if you can contingency-plan for them

## Slide 34: example
None of your employees has a pet allergy, but suppose your lead artist did
You might put down as a risk: “lead artist suffers allergic reaction”
An event could occur in which a blind voice artist visited with their guide dog
Having foresEen a potential risk, assume you’d earlier have installed a specialist air filter
  If not, no more work from them for a week...

## Slide 35: vagueness
you get to think of up to five possible risks to escape
I won’t accept vague risks
  “something bad might happen”
  “there might be an accident”
I won’t accept budget risks
  “we didn’t employ enough artists”
I wiLl accept personal issues
  “X and y might fall out”

## Slide 36: What I want
You get a few minutes to write down up to five risks you perceive
If you can’t think of five, put lines through the other spaces
  I don’t want you writing them in later if (ha ha, “if”) disaster befalls you…
Off you go!

## Slide 37
Part 4
Hand out record sheet 2
Hand out part 4 comments
Hand out part 4 special events

## Slide 38: A year in
You’re now a year into the project
The efforts of Lauren Warren are producing results, and there’s real excitement in the media
Quadrant Q, the TV series, has become a big hit in Japan
  the amount Game Game Game paid for the licence now looks like a bargain!
It’s now time to take stock of how things are progresSing

## Slide 39: events
When you asked for the most recent set of milestones, you also asked for a one-line progress assessment
  See part 4 comments handout
there are some general events that have arisen that you’ll have to deal with
There may also be some personNel issues, depending on your team make-up
If you think you have a risk that covers an event, apPeal and I’ll rule on it

## Slide 40: General event #1
A writer’s strike means new quadrant q tv scripts are not being written
You hear informally that they are being written, just they’re being held back
When the strike ends, there could be a ton of new material appear at once
AlL will be canon, and therefore expected to be in the game by the fans
What are you going to do about this?

## Slide 41: options
Your options are:
  Do Nothing! The strike will end either soon or never, which doesn’t affect you either way
  reorganise the design pipeline so you’ll have capacity to implement the most significant new content as and when it appears
  Hire more designers for the duration of the strike
    CFO Eddie Reddy will grudgingly fund this as it’s temporary
  issue a press release supPorting the writers “even though this means GAME GAME GAME won’t have time to put in any late new content”
  Issue a press release condemning the writers for “holding the fans and production company to ransom”

## Slide 42: General event #2
Chief Technical Officer, Greg Clegg, resigns!
  He’s accepted a position at Sky Television instead
He declares that, much as he’s tried to make sense of them, computer games are beyond his understanding
He also says he doesn’t have much to do, as you and Chief Operating Officer Michaela Taylor seem to have it all covered
An emergency meeting of the board is convened with four (or perhaps five) options on the table
Which do you recomMend?

## Slide 43: options
The options are:
  Hire a new chief technical officer
  Promote Michaela Taylor to CTO, but don’t hire a replacement Chief operating officer
  Promote you to CTO, but don’t hire a replacement Producer
  Leave the position of CTO vacant
  If you hired an assistant producer in Part 2: promote you to CTO and promote your asSistant producer to fuLl producer
    Note: your assistant isn’t as good as you are

## Slide 44: General event #3
Marketing Director lauren warren has an urgent need for line art to use as publicity for a major show
The artists have nothing suitable
if your lead artist is Chlöe Hoey, you can ignore this event
  She spent half an hour with Lauren producing lightning-fast sketches that suited Lauren’s needs yet which won’t come back to haunt the team once the fans get to see them

## Slide 45: options
Otherwise, your options are:
  Tell Lauren anything you give her now will be seized on by fans as definitive so she’ll have to make do with some concept art instead
  Get a junior artist to produce something to fob her off
  Ask your lead designer and lead artist to come up with some suitable pieces that will reflect what will be in the game
  Tell lauren it’s between her and the art lead, you’re not getting involved

## Slide 46: Other events
There are special events if:
  Your lead designer is hiro tashiro
  Your lead designer is chad gadD
  Your lead programmer is norman foreman
  Your lead programmer is giles stiles
  Your lead artist is sue la rue
  Your lead artist is frank plank
  Your lead artist is deb webB and Your lead programmer is keith monteith

## Slide 47: What I want
You need to give one of the multi-choice answers for each of the general events
  Writer’s strike
  Greg clegg’s replacement
  Lauren warren’s line art
You also need to respond with a yes or no to any special events that affect you
Remember you can avoid any of these if you saw it coming (and want to avoid it)

## Slide 48
Part 5
Hand out record sheet 3
Hand out part 5 special events

## Slide 49: Home straight
The project is progressing weLl, with only four months to go
The development blog is exciting and the fans are having their say
  They seem to like the tone, Lauren warren’s having hit the swEet spot in their view
As before, there are some events that have arisen that need your atTention
assume they happen chronologicalLy in the order given

## Slide 50: General event #4
As a result of the tv writers’ strike, your designers learn how much tv writers are paid
  It’s a lot more than designers are paid
They ask for a modest pay rise
If you have any unspent money from part 1 or part 2, you could give them it
Exception: if your lead programmer is eric merrick then you can’t
  Because his programmers will want one tOo

## Slide 51: options
Chief finance officer EdDie RedDy tells you there’s no extra money available
If you can’t or don’t fund a pay rise, you can:
  Tell the designers the bad news yourself
  Have your lead designer explain it
  Say you’d love to give a pay rise, but blame eDdie reDdy for saying no
  Sack one of the junior designers and give the rest a pay rise

## Slide 52: General event #5
CFO Eddie Reddy has been doing the sums, and says he wants you to add pay-to-win elements to the game
Lockboxes were part of the original business requirements, so are already in - but only for cosmetic items
Do you go alL in with p2w elements? Add a few that don’t lOok very p2w? Tell eddie he can’t have it at this late stage? Remove lockboxes entirely?

## Slide 53: General event #6
You’re to be given an award at an important conference in the usa
It’s prestigious and will bring publicity
  and also help your personal networking
However, It’ll mean you’re away for a week
Will you pick up the award in person, accept it but not collect it, or politely turn it down?

## Slide 54: Special events
There are special events if:
  your Lead Designer is Esther Lester
  your Lead Designer is Eve Reeve
  your Lead Designer is Jason Mason AND you outsourced QA
  your Lead Designer is Jan Baran AND you promoted your assistant to full producer
  your Lead Artist is Vaughan Horne
  your Lead Programmer is Norman Foreman
  your Lead Programmer is Keith Monteith AND you got Hiro Tashiro’s old university friend to conduct a security review
  your Lead Programmer is Giles Stiles AND you didn’t interfere in his romance with Michaela Taylor AND she was promoted to CTO
  your Lead Artist is Frank Plank
  your Lead Artist is Brian O’Ryan
  your Lead Artist is Chlöe Hoey
  your Lead Artist is Joy Foy
  you outsourced music:

## Slide 55
Part 6
Hand out time left tables
HAND OUT calculation SHEET 1

## Slide 56: Oh dear
The deadline is apProaching when something unexpected happens
Quadrant Q has become so popular in japan that Japanese publisher gemu gemu gemu makes a bid for game game game
Company owner Alan MalLon considers it too gOod an offer to refuse
He seLls up, and Game game game becomes a division of gemu gemu gemu!

## Slide 57: leaders
Meet your new chief executive and chief finance officers
hidaka tanaka Satsuki Suzuki
MD CFO

## Slide 58: Status report
Gemu gemu gemu sends in a team to find out what exactly has been bought
All staff members have to write a lengthy report detailing their contribution
  immediately
They also have to sit a bunch of health and psychometric tests
the design of quadrant q is assessed and a list of changes produced for the japanese audience

## Slide 59: intentions
All this is done with good intentions
All is in line with modern management practices
Only when the results come in is it apparent that game game game has been inadvertently paralysed
  For several weeks, at a time critical for the game’s development
Despite your best efforts, there’s going to have to be a period of crunch

## Slide 60: What to do
First, you need to calculate how much time your project will take to complete
  This depends on how many people you hired
Work it out for design, code and art
  The longest one determines how soOn you can launch
Having figured out how much work is left, compare it with the time left
  This is 4 weEks for everyone

## Slide 61: risk
note that even if “company is taken over by japanese competitor” was one of your stated risks, on this occasion you can’t ignore it
  Although I might allow something that states management interferes in design (see next slide)
Other risks may mitigate the effects of the event, but only as stated (next slide)
Earlier decisions can affect things, too

## Slide 62: contingencies
If you have a risk that a particular team might have trouble mEeting the deadline for whatever (non-budget) reason, deduct 1 week from its total time left
IF YOU HAVE AN UNUSED RISK THAT COMPANY MANAGEMENT MIGHT INTERFERE IN DESIGN, DEDUCT 1 WEEK FROM YOUR DESIGN TEAM’S TOTAL TIME LEFT
If you had any unspent budget in part 1 or part 2 AND DIDN’T GIVE DESIGNERS A PAY RISE, deduct 1 week from your prograMming team’s time left
  YOU USE THE EXTRA MONEY TO INCENTIVISE THEM

## Slide 63: events
If in part 2 YOU DECIDED TO OUTSOURCE QA, REDUCE YOUR REMAINING PROGRAMMING TIME BY 1 WeEK
IF YOU HAVE TWO LEADS FOR your ART section, TAKE THE LOWER OF THE TWO ESTIMATES AND REDUCE YOUR TOTAL art TIME LEFT By a further 2 WEeKS
  for other sections, two leads have lower workload cancelled out by artistic differences
ENTER ALL THIS IN calculation SHEET 1

## Slide 64: What I want
ALSO, Look up how many weeks (if any) each of your teams needs to complete FROM THE TIME LEFT TABLEs
  Based on the lead you chose and the number of people you gave them
Make adjustments for risks and the other factors noted
Subtract 4 wEeks from each total to calculate the oveRrun for each team
  We’ll deal with it in part 7...

## Slide 65
Part 7
HAND OUT part 7 options
Hand out record sheet 4

## Slide 66: solution
If one or more of your teams is going to oveRrun, you have to decide what to do
This can be a company-wide action
  Eg. try to negotiate an extension
It can be at the team level
  Eg. recruit more programmers
Or It can be a mix of several of both
I’ll give you a handout with the full list of options available
  Some may depend on your earlier decisions

## Slide 67: What I want
Looking at the list of actions you can take, select a combination that will reduce each team’s overrun to zero
Important! Not all the actions are necessarily helpful
  Some could make matters worse!
the company-wide actions affect aLl your teams
The team-specific actions affect the particular team only

## Slide 68: Hard zero
If you take an action that helps a team finish early, you can’t then use that early finish to help other teams
  E.g. crack the whip on designers so they finish early, then get them to redesign to save a week for the prograMmers

## Slide 69
Part 8
Hand out calculation sheet 2

## Slide 70: sales
Finally, the (possibly new) deadline pasSes and the product is (we hope) launched!
Now it’s time to see how well it seLls
Notes:
  GOod decisions can have bad results if lady luck acts capriciously
  Bad decisions can have gOod results ditto
  High sales doesn’t mean high quality!
  Miserable sales does mean miserable quality…

## Slide 71: What to do
Give aLl your sheets to another team to mark
  No, I don’t trust you – you’re gamers!
I’ll give out a sales calculation sheet
We’ll go through it together, with you marking another team’s performance
Note that some decisions you agonised over may have no efFect on sales
  Others that you rushed through may be important…

## Slide 72: paperwork
You’ll only need to check the four record sheets
  Although you can check calculation sheet 1 and anything else for evidence of cheating if you like...
I’ll tell you which record sheet to look at for the appropriate answers
Points will be adDed (or removed) based on the decisions made
The more points, the betTer

## Slide 73: Designers 1
Esther Lester 12
  Although female players love Esther’s design, the audience for Quadrant Q is mainly male and was creeped out by some of it
Hiro Tashiro 16
  Hiro manages to design a wry game that appeals both to Western and Japanese audiences, although with a few compromises
Chad Gadd 20
  Chad lived up to his reputation and is going to win an award for this

## Slide 74: Designers 2
Jan Baran 10
  Jan’s design had good gameplay, but its atmosphere wasn’t in tune with that of the TV series
Jason Mason 14
  Jason put in a solid effort, with some flashes of inspiration
Eve Reeve 14
  Eve asserted her authority early on, and gave the project a clear vision; The gameplay was a bit uninspired, though

## Slide 75: Programmers 1
Maurice Norris 10
  Maurice delivered a classy, bug-free program
Eric Merrick 5
  Eric’s team didn’t really gel except when complaining about their jobs, and as a result the code has a large number of minor irritations
Norman Foreman 7
  Norman did well, but the program takes a long time to start up. He’s learned a lot, though, and will do better next time

## Slide 76: Programmers 2
Keith Monteith 3
  Keith was the wrong man for the position: If you don’t sack him, he’ll resign and move back to a programming role. He needs to learn more to be a lead...
Sandra Nandhra 7
  Sandra did a professional job, but her heart wasn’t really in it
Giles Stiles 6
  Giles produced quality code, but was reluctant to step in and correct other programmers’ code if they screwed up, so the end result is a hack in places

## Slide 77: Artists 1
Sue La Rue 14
  Sue’s rich, imaginative environment art wins the plaudits even of non-gamers
Brian O’Ryan 11
  Brian created an action-oriented style that appealed to younger male players, but lost some older potential players who thought it a bit over the top

## Slide 78: Artists 2
Frank Plank 8
  Frank’s art style was very atmospheric, but it wasn’t in keeping with the TV program’s style and the fans got disgruntled
  If his lost day was let pass without comment, he gets 7 instead – his fellow artists follow his lead but aren’t quite as responsible as him
Chlöe Hoey 12
  Chlöe produced a delightful look, and really grew into the role of lead artist

## Slide 79: Artists 3
Vaughan Horne 15
  Vaughan’s stunning animation raised the quality bar another notch and had people queuing round the block at midnight to buy the game on release day
Deb Webb 13
  Deb nailed the look and feel

## Slide 80: Artists 4
Joy Foy 11
  Joy’s artwork was great, but she gave her team too free a rein and some of their offerings were so-so. She’ll improve with experience, though
Deb Webb & Joy Foy 15
  Because of their mutual respect, Joy’s flair and range plus Deb’s vision and managerial skills, combined to make a stunning piece of work

## Slide 81: Artists 5
Chlöe Hoey & Joy Foy 14
  Chlöe and Joy got on well together and their skills were complementary; The result was something rather special.

## Slide 82: Rs 1 Part 2
qa option (one of these)
  Outsource all 2
  Lead+technician 1
  Lead+2xtechnician 3
Audio option (one of these)
  Outsource all 4
  Sound engineer, outsource music 1
  Sound engineer+musician 2

## Slide 83: Rs 2
General event 1 – writer’s strike
  Hire more designers 4
    They cost more but the game sold more copies
  Do nothing except support writers -1
  Do nothing except condemn writers -1
General event 2 – greg clegg resigns
  Promote yourself to cto -8
    great career move, AWFUL for the game
General event 3 – lauren’s art request
  Junior artist -2

## Slide 84: Rs 2
Special events
  Let hiro’s friend give a free security analysis 1
  Let chad give his keynote 2

## Slide 85: Rs 3
General event 4 – designer pay rise
  Give them the pay rise 4
  Tell them no pay rise yourself -1
  Tell your lead designer to tell them
    Chad gadd, jan baran, eve reeve -1
    Esther lester, hiro tashiro, jason mason -3
  Blame eddie reddy -1
  Sack a junior 1
    People were afraid you might sack them next, so worked harder..!

## Slide 86: Rs 3
General event 5 – add pay-to-win
  Lots of p2w -3
    Players rebelled and boycotted the game
  Discreet p2w 2
  No p2w 1
  No lockboxes at all -4
    The players love it but you lost a ton of income
General event 6 – your award
  Pick it up in person 2
  Accept it but don’t show -1

## Slide 87: Rs 3
Special events
  Examine Esther’s methods -1
  Give the artist his own office -2
  Let Jason talk to QA directly 2
  Side with Jan 2
  Side with Norman 1
  Tell Frank to lighten the look 5
  Let Brian jump 1
  Tell them to redo the poor work 2
Record sheet 4 is pretty self-explanatory...

## Slide 88: sales
Let’s see how well the game sold!
  Note: it’s zero if they didn’t launch
Add up all the “actual points” columns
  <= 0 you bankrupted gemu gemu gemu
  1-10 the game is a flop and you’re fired
  11-20 the game breaks even
  21-30 it’s a modest sucCeSs!
  31-40 it’s a big success! Expect A sequel
  41-50 it’s a hit! Awards beckon
  51+ it defines the era! You’re famous!