calculation Sheet 1

Part 6

Calculate how many weeks it will take each team to finish:

| Cause/Mitigation | Weeks of work left |
| --- | --- |
| Design team time left [from Time Left Tables, using lower figure if you have two leads] |  |
| Subtract 1 week if I approve a risk assessment for design team deadline |  |
| Subtract 1 week if I approve a risk assessment for management interference |  |
| Subtract 4 weeks to give the total overrun for design |  |

| Cause/Mitigation | Weeks of work left |
| --- | --- |
| Programming team time left [from Time Left Tables, using lower figure if you have two leads] |  |
| Subtract 1 week if I approve a risk assessment for programming team deadline |  |
| Subtract 1 week if you have unspent money in part 1 or part 2, and in part 5 didn’t give designers a pay rise |  |
| Subtract 1 week if you outsourced all Quality Assurance in part 2 |  |
| Subtract 1 week if Hiro Tashiro is your lead designer |  |
| Subtract 4 weeks to give the total overrun for programming |  |

| Cause/Mitigation | Weeks of work left |
| --- | --- |
| Art team time left [from Time Left Tables, using lower figure if you have two leads] |  |
| Subtract 1 week if I approve a risk assessment for art team deadline |  |
| Subtract 2 weeks if you have two art leads. |  |
| Subtract 1 week if Hiro Tashiro is your lead designer |  |
| Subtract 4 weeks to give the total overrun for art |  |