Record Sheet 4

Part 7

Here are the options available to reduce overrun.

Company-Wide Options

(Choose up to one).

| Option | Weeks Saved | Let’s Do It! |
| --- | --- | --- |
| Launch everything a month late. | 4 |  |
| Launch the PC version on time and the Xbox One X version late. | 2 |  |

Note: all the TV and other mass-media advertising has been booked assuming you will launch on time, so if you do one of the above it will probably cost sales to some degree.

Design Team Options

(Choose as many as you like)

| Option | Weeks Saved | Let’s Do It! |
| --- | --- | --- |
| Hire extra designers. | 4 |  |
| If one of your teams has no overrun, get its members to pitch in with design. | 2 |  |
| If you have an assistant you didn’t promote in part 4, pitch in with the design yourself. | 1 |  |
| Launch with an incomplete design. Have Lauren Warren announce that the apparently incomplete parts are for later DLC. | 4 |  |
| Firefight, so that although the product is incomplete it can launch in a coherent form. | 2 |  |
| Crack the whip and make designers work evenings and weekends. | 1 |  |

Programming Team Options

(Choose as many as you like)

| Option | Weeks Saved | Let’s Do It! |
| --- | --- | --- |
| Hire extra programmers. | 4 |  |
| If your design team has no overrun, redesign to remove some unimplemented functionality. | 1 |  |
| If you promoted Michaela Taylor to CTO or Giles Stiles is your Lead Programmer and you didn’t interfere in part 4 or if Norman Foreman is your Lead Programmer and you sided with Michaela in part 4, get Michaela to help out. | 1 |  |
| Launch without proper testing. Fix any show-stoppers and catch the rest post-launch. | 2 |  |
| Launch feature-incomplete. Everything there works, but not everything is there… | 2 |  |
| If your Lead Programmer is not Sandra Nandhra, crack the whip and ask the programmers to work evenings and weekends to get it finished on time. | 1 |  |

Art Team Options

(Choose as many as you like)

| Option | Weeks Saved | Let’s Do It! |
| --- | --- | --- |
| Hire extra artists. | 4 |  |
| If your design team has no overrun, and you’re not making them redesign for the programming team, redesign to remove some unimplemented graphics. | 2 |  |
| Try to get help from Gemu Gemu Gemu. They have other development studios, and those studios have artists. | 2 |  |
| Launch with substandard artwork in places. | 3 |  |
| If your programming team has no overrun, code tools to generate textures procedurally. | 1 |  |
| Crack the whip and make artists work evenings and weekends. | 1 |  |

If, after doing all these, you still can’t get down to zero weeks for all your teams, the product isn’t launched.